MULTI-PAGE APPLICATION PROPOSAL · v2.0

DoriCam Studio

Control Platform

Sidebar-driven desktop console for the spider-camera rig.

Branding · Application architecture · Functional scope · Three commercial editions · Six-month delivery plan.

| EDITIONS | PAGES | MODULES | MONTHS | RECOMMENDED |
| --- | --- | --- | --- | --- |
| 3 | 10 | 9 | 6 | Mid-Enterprise · ₹57.6L – ₹67.2L |

SECTION 01 · EXECUTIVE SUMMARY

# From operator joystick to PLC tag.

This proposal covers the software application, GUI platform, safety layer, simulation platform, LiDAR integration support, Beckhoff/TwinCAT integration, testing and deployment for the DoriCam Studio Control Platform.

The software scope focuses on the operating application and GUI layer. The application sends controller-ready commands, presets, paths, speed limits, no-fly zones and motion constraints to Beckhoff TwinCAT. TwinCAT and EtherCAT manage the real-time motor execution layer.

Three commercial models are offered: Enterprise, Mid-Enterprise (recommended), and Essential. All editions ship as a multi-page desktop application with a sidebar-driven workspace model.

SECTION 02 · PRODUCT BRANDING

## Title bar, icon and theme direction.

### Suggested Application Title-Bar Names

| TITLE-BAR NAME OPTION | DIRECTION |
| --- | --- |
| DoriCam Studio Control | Production-floor authority. Direct broadcast-room language. |
| Qubox DoriCam Control Center | Parent-brand co-signed; foregrounds the Qubox umbrella. |
| DoriCam Motion Console | Engineering-first; resonates with PLC / integration teams. |

### Suggested Title-Bar Icon Direction

- Minimal spider-camera cable icon

- Hexagonal industrial motion icon

- Camera rig with 4-point anchor symbol

- AeroGlass-style translucent telemetry icon

### Theme Support

- Dark Theme — primary industrial operating mode

- Light Theme — optional engineering / admin mode

- AeroGlass translucent cards · soft shadows · thin borders

- 21st.dev inspired dashboard styling

SECTION 03 · APPLICATION ARCHITECTURE

# Multi-page console. Sidebar-driven.

The application is NOT a single-page application. It uses a left sidebar navigation with separate modules and dedicated screens. Each menu opens a separate screen with dedicated workflows, forms, charts, tables, status cards and action panels.

### Suggested Menu Structure & Per-Page Widgets

| # | PAGE | PER-PAGE WIDGETS |
| --- | --- | --- |
| 01 | Dashboard | Live XYZ Position · Camera Speed · EtherCAT Health · Motor Health · Active Alarms · LiDAR Status |
| 02 | Live Control | Virtual Joystick · Camera Direction Controls · Manual Override · Speed Slider · Emergency Slow Mode |
| 03 | Presets | Preset Table · Save Form · Recall Widget · Favorite Presets · Usage Analytics |
| 04 | Path Programming | Timeline Editor · Waypoint Table · Spline Visualization · Validation Panel · Simulation Preview |
| 05 | No-Fly Zones | 3D Zone Editor · Zone List Table · Hard / Soft Controls · Color Legend · Validation Alerts |
| 06 | Venue Setup | Dimensions Form · Anchor Point Mapping · Zero Point Setup · Clearance Margins · Save Profile |
| 07 | LiDAR & Safety | LiDAR Live Status · Alert Indicators · Person Detection · Ball Detection · Recommendations |
| 08 | Simulation Mode | Playback Screen · Collision Detection · Training Selector · Replay Timeline · Export to Live |
| 09 | Reports & Logs | Alarm Logs · Audit Logs · Usage Reports · Operator Reports · Download Panel |
| 10 | Admin & Settings | User Roles · Password Settings · Motion Limits · Axis Enable / Disable · Diagnostics |

SECTION 04 · FUNCTIONAL SCOPE

# Nine modules. One control room.

### Module 1 · Live Operations Dashboard

- Real-time 2D venue visualization

- Real-time 3D camera visualization

- Live camera XYZ position

- Speed, acceleration, jerk, cable length

- Live motor status

- EtherCAT network health

- LiDAR health status

- Alarm and warning center

- Emergency mode visibility

### Module 2 · Manual Controls

- Virtual joystick

- Manual directional controls

- Slow mode

- Emergency hold mode

- Gamepad / joystick integration

- Keyboard fallback control

### Module 3 · Presets & Motion Automation

- Up to 100 presets

- Preset save / recall

- Timeline motion programming

- Waypoint editor

- Spline path editor

- Speed profile editor

- Acceleration and jerk profile editor

- Path validation

- Record and replay mode

### Module 4 · No-Fly Zones & Safety

- 3D hard zones

- 3D soft zones

- Multiple simultaneous zones

- Live collision detection

- Predictive path validation

- Zone violation prevention

- Cable safety monitoring

- Descent blocking

- Safety alerts and warnings

### Module 5 · Venue Setup & Calibration

- Venue dimensions

- Anchor point setup

- Zero point calibration

- Boundary marking

- Height limits

- Payload parameters

- Environmental compensation

- Venue profile save / load

### Module 6 · Engineering & Admin

- Motion limits

- Axis enable / disable

- User roles and permissions

- Password-protected engineering access

- Audit logs

- Alarm history

- Diagnostics

### Module 7 · Simulation & Offline Training

- Hardware-independent simulation

- Collision simulation

- Operator training mode

- Path replay mode

- Offline program validation

- Demo mode

### Module 8 · LiDAR Integration

- Ground protection mode

- Ball detection mode

- Warning / danger zones

- Automatic emergency stop logic

- Person detection below camera

- LiDAR field switching

- Cable mute zone handling

### Module 9 · Documentation & Deployment

- Operator manual

- Engineer manual

- PLC interface documentation

- Deployment guide

- Installation support

- UAT support

- Production deployment support

SECTION 05 · RECOMMENDED TECHNOLOGY STACK

## Industrial · Real-time · TwinCAT-native.

| LAYER | TECHNOLOGY |
| --- | --- |
| Frontend / Desktop GUI | C# WPF + .NET 8 |
| UI Architecture | MVVM Pattern |
| 3D Engine | HelixToolkit.WPF |
| PLC Communication | TwinCAT ADS SDK |
| Database | SQLite / LiteDB |
| Reporting | PDF export engine |
| Logging | Serilog |
| Authentication | Role-based access control |
| CI/CD | Azure DevOps · GitHub Actions |
| Code Repository | GitHub Enterprise · GitLab |

### Optional AI/ML Enhancements

- LiDAR object classification

- Ball detection prediction

- Obstacle classification

- Predictive safety alerts

- Camera path optimization

- Operator recommendation engine

SECTION 06 · COMMERCIAL MODELS

# Three editions. One platform.

## Enterprise Edition

Full implementation level · enterprise-grade deployment · production-ready for multi-venue use.

### Includes

- Full software suite

- Multi-page application

- Full dashboard and visualization suite

- Full simulation platform

- Full LiDAR integration

- Advanced analytics dashboard

- AI/ML prediction layer

- Advanced UI theming · dark and light theme support

- Advanced logs and reporting

- SAST testing

- DAST testing

- Performance testing & engineering

- Security hardening · DevSecOps

- CI/CD pipeline

- Infrastructure hardening · HA deployment planning

- Audit logs · role-based security

- Advanced monitoring and logging

| TEAM SIZE | DURATION | RESOURCE COST | SUGGESTED COMMERCIAL RANGE |
| --- | --- | --- | --- |
| 10 – 11 Resources | 6 Months | INR 96,00,000 – 1,05,60,000 (10–11 × 6 × ₹1,60,000) | INR 95,00,000 – 1,10,00,000 |

### Best For

National broadcasters · premium sports infrastructure · multi-venue deployments · enterprise-grade operational control.

## Mid-Enterprise Edition · ★ Recommended

Intermediate implementation level · balanced industrial deployment · suitable for single venue and moderate scaling.

### Includes

- Core GUI platform · multi-page application

- Dashboard

- Presets and path editor

- No-fly zones

- LiDAR basic integration

- Simulation mode

- Basic dark and light themes

- Basic reporting and logs

- Basic performance testing

- Basic security testing

- Basic CI/CD

- Basic deployment automation

- Logging and monitoring

- User roles and permissions

| TEAM SIZE | DURATION | RESOURCE COST | SUGGESTED COMMERCIAL RANGE |
| --- | --- | --- | --- |
| 6 – 7 Resources | 6 Months | INR 57,60,000 – 67,20,000 (6–7 × 6 × ₹1,60,000) | INR 58,00,000 – 75,00,000 |

### Best For

Sports production companies · regional stadium operators · single venue deployments · budget-conscious clients needing core automation.

## Essential Edition

Standard implementation level · basic production-ready version · suitable for pilot deployment.

### Includes

- Dashboard

- Manual controls

- Basic presets

- Basic path programming

- Basic no-fly zones

- Venue setup

- Standard dark theme · basic light theme

- Basic title-bar branding

- Basic deployment

- Functional testing

- Limited documentation

### Excludes

- AI/ML

- Advanced LiDAR analytics

- DevSecOps

- SAST / DAST

- Advanced CI/CD

- Performance engineering

- Simulation engine

- Enterprise logging

- Security hardening

| TEAM SIZE | DURATION | RESOURCE COST | SUGGESTED COMMERCIAL RANGE |
| --- | --- | --- | --- |
| 4 – 5 Resources | 6 Months | INR 38,40,000 – 48,00,000 (4–5 × 6 × ₹1,60,000) | INR 40,00,000 – 55,00,000 |

### Best For

Proof of concept deployments · small-scale camera systems · early-stage implementation · pilot projects.

### Resource Cost Computation

| EDITION | TEAM | MONTHLY RATE | DURATION | TOTAL (INR) |
| --- | --- | --- | --- | --- |
| Enterprise | 10 – 11 | ₹1,60,000 | 6 mo | 96,00,000 – 1,05,60,000 |
| Mid-Enterprise | 6 – 7 | ₹1,60,000 | 6 mo | 57,60,000 – 67,20,000 |
| Essential | 4 – 5 | ₹1,60,000 | 6 mo | 38,40,000 – 48,00,000 |

SECTION 07 · PROPOSED TEAM STRUCTURE

# Right hands on the right tags.

| ROLE | ENTERPRISE | MID-ENTERPRISE | ESSENTIAL |
| --- | --- | --- | --- |
| Project Manager | 1 | 1 | 1 (PM/BA) |
| Solution Architect | 1 – 2 | — | — |
| Frontend / Desktop Developers | 2 | 2 | 2 (Full-Stack) |
| Backend / PLC Integration | 2 | 2 | 1 |
| QA Engineer | 1 | 1 | 1 |
| DevOps Engineer | 1 | 1 (shared) | — |
| Security Engineer | 1 | — | — |
| AI/ML Engineer | 1 | 1 | — |
| TOTAL RESOURCES | 10 – 11 | 6 – 7 | 4 – 5 |

SECTION 08 · SIX-MONTH TIMELINE PLAN

## Six checkpoints.

### Month 1 · Discovery & Architecture

- Requirement workshops

- TwinCAT communication planning

- UX wireframes

- Data models

- PLC variable definitions

- Venue configuration framework

### Month 2 · Core Dashboard & Control Layer

- Dashboard screens

- Manual controls

- 2D / 3D visualization

- Motor monitoring

- Alarm framework

### Month 3 · Automation & Safety

- Presets

- Timeline editor

- Path engine

- No-fly zone module

- Safety rules

- Calibration flows

### Month 4 · Integration

- TwinCAT ADS integration

- EtherCAT diagnostics

- LiDAR integration

- Hardware communication testing

- Error handling

### Month 5 · Simulation, Testing & Stabilization

- Simulation engine

- Offline training mode

- Functional testing

- Regression testing

- Performance testing

- UAT

### Month 6 · Deployment & Hypercare

- Deployment

- Production support

- User training

- Documentation

- Bug fixing

- Final sign-off

SECTION 09 · ADDITIONAL OPTIONAL COST ITEMS

### Hardware & LiDAR Support

- LiDAR configuration and setup

- Mounting consultation

- IMU integration

- PLC safety relay integration

- EtherCAT troubleshooting

### Post Go-Live Support

- 3 months support

- 6 months AMC

- 12 months AMC

### Optional Enhancements

- Mobile monitoring app

- Cloud reporting dashboard

- Multi-venue support

- AI camera path prediction

- Video analytics integration

- Auto-focus integration via LiDAR

- Predictive maintenance dashboard

SECTION 10 · ASSUMPTIONS & OUT OF SCOPE

### Assumptions

- Beckhoff TwinCAT kinematics are already available

- Client provides all hardware

- Client provides access to Beckhoff controller and PLC tags

- Hardware installation is outside software scope

- EtherCAT commissioning is handled separately

- UAT and production hardware access are available on time

- One production environment and one test environment are assumed

### Out of Scope

- Hardware procurement

- Structural design

- Electrical wiring

- Motor commissioning

- Broadcast video switching

- Third-party safety certification

- Civil work

- Mechanical fabrication

SECTION 11 · FINAL RECOMMENDATION

# Mid-Enterprise is the sweet spot.

The Mid-Enterprise Edition delivers the strongest balance between capability and commercial viability. It includes a strong GUI, safety logic, presets and automation, LiDAR integration, basic performance testing, moderate security and simulation support — a polished industrial-grade platform without the heavyweight cost of full enterprise.

Choose Enterprise only if multi-stadium deployment, broadcast-grade reliability, advanced security, AI-driven safety or full DevSecOps and compliance are required. Choose Essential only as a pilot or MVP.